## Slide 1: Sprint 4 – Documentation & Testing
June 10 – June 16 (2025)

## Slide 2: Rough Timeline (6/11)
Chart: Master Schedule
| Project Setup | Intro to Solo-scrum | UI/UX Foundation | Intro to React | Data Entry Table | Documentation Catchup | Retro3: Reward System 2.0 | Intro to Code Reviews & Testing | Stat Card System | Feedback System | Database Setup & Integration | Backend Setup | Notion API Integration | Time Estimation Autofill
Start Date | 45787 | 45787 | 45787 | 45800 | 45809 | 45817 | 45819 | 45820 | 45824 | 45829 | 45833 | 45836 | 45840 | 45842
Duration | 8 | 10 | 22 | 7 | 9 | 2 | 5 | 4 | 5 | 4 | 3 | 4 | 2 | 2
Sprint | 0 | 0 | 0 | 0 | 0
Sprint 4
Today
6/11

## Slide 3: Agenda #1 – 6/11 Wednesday
Almost done with the documentation catch up backlog item
Retrospective 3
  Completed Notion and .md files
  Creating new backlog item to help me implement ideas
  Plan on improving and using the previously designed motivational plan created last sprint
Introduce other backlog items that will be addressed this sprint
  Intro to code review & testing
  Documentation catchup
  Stat card system
  Retro3: Improved Reward System

## Slide 4: Previous Progress – Documentation Catchup
Need to create sprint 4 timeline
Need to reformat some files
Have a couple of new files to create
Need to finish sprint 3 standup documentation
Overall: Pretty close to being done

## Slide 5: Previous Progress – Retrospective #3 p1

## Slide 6: Previous Progress – Retrospective #3 p2

## Slide 7: Previous Progress – Retrospective #3 p2

## Slide 8: Problems & Blockers
There’s a lot to do in a short period of time
Probably will need to redistribute backlog items

## Slide 9: Pending Actions
Finishing up documentation
Create timeline specific to sprint 4

## Slide 10: Next Steps
Complete documentation catchup backlog item today
Start working on motivation/reward system document

## Slide 11: Master Schedule (Day #2 - 6/12)
Sprint 4
Today 6/12

## Slide 12: Sprint 4 Schedule
Today 6/12

## Slide 13: Agenda (Day #2 - 6/12)

## Slide 14: Previous Progress

## Slide 15: Problems & Blockers

## Slide 16: Pending Actions

## Slide 17: Next Steps