## Slide 1: Sprint #3 – Data table setup
Monday June 2nd, 2025

## Slide 2: Agenda
Discuss issues
  ChatGPT reliance
  Working on things outside of the timeline order due to laziness
  Impulsive/Unfocused work – starting adding new features
Show DataTable implementation using ChatGPT assistance
Solutions
  Redo table implementation without any chatgpt assistance
  Start using documentation for Tailwind CSS and Shadcn/UI

## Slide 3: Previous Progress – Rough Timeline
Chart: PlanGauge Rough Timeline
| Project Setup | Intro to Solo-scrum | UI/UX Foundation | Intro to React | Data Entry Table | Database Setup & Integration | Backend Setup | Stat Card System | Notion API Integration | Feedback System | Time Estimation Autofill
Start Date | 45787 | 45787 | 45787 | 45800 | 45809 | 45817 | 45820 | 45827 | 45829 | 45832 | 45838
Duration | 8 | 10 | 22 | 7 | 9 | 3 | 7 | 2 | 3 | 6 | 3
Sprint | 0 | 0 | 0 | 0 | 0

## Slide 4: Previous Progress – Sprint 3 w/ ChatGPT
Chart: Sprint 3 Timeline
| React Styles - Project | React Styles - Quiz | React Forms - Lesson | React Forms - Article | React Forms - Project | React Forms - Quiz | Second React Quiz | Third React Quiz | Calendar popup | Numeric column w restrictions | Category dropdown menu | Load categories from txt | Time sum | Additional page button | Cell clickability | Delete row | Write unit tests
Start_Date | 45806 | 45806 | 45807 | 45807 | 45807 | 45807 | 45808 | 45808 | 45809 | 45809 | 45809 | 45810 | 45810 | 45811 | 45812 | 45812 | 45813
Duration | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1
Start_Date | 45806 | 45806 | 45807 | 45807 | 45807 | 45807 | 45808 | 45808 | 45809 | 45809 | 45809 | 45810 | 45810 | 45811 | 45812 | 45812 | 45813
Duration | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1

## Slide 5: Previous Progress – No Assistance Timeline
Chart: Sprint 3 Timeline
| React Styles - Project | React Styles - Quiz | React Forms - Lesson | React Forms - Article | React Forms - Project | React Forms - Quiz | Second React Quiz | Third React Quiz | Calendar popup | Numeric column w restrictions | Category dropdown menu | Load categories from txt | Time sum | Additional page button | Cell clickability | Delete row | Write unit tests
Start_Date | 45806 | 45806 | 45807 | 45807 | 45807 | 45807 | 45808 | 45808 | 45809 | 45809 | 45809 | 45810 | 45810 | 45811 | 45812 | 45812 | 45813
Duration | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1
Start_Date | 45806 | 45806 | 45807 | 45807 | 45807 | 45807 | 45808 | 45808 | 45809 | 45809 | 45809 | 45810 | 45810 | 45811 | 45812 | 45812 | 45813
Duration | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1

## Slide 6: Previous Progress – Completed React Course

## Slide 7: Quiz Progress
Backlog items: Intro to UI/UX + Intro to Scrum complete
Quiz #1, 86%
Quiz #2 – 45% (19/40) ----> 78% (31/40)
Quiz #3 – 80% (24/30)

## Slide 8: Task Table w/ ChatGPT

## Slide 9: Problems & Blockers
Too much reliance on ChatGPT – not learning enough
Not implementing items in order of the timeline
Adding a bunch of new features impulsively
Put in the work to understand React better but I don’t have a super strong grasp on css and html principles
Theres a more advanced/flexible table component in shadcn’s library that I didn’t see previously

## Slide 10: Pending Actions
Implement Data Table again
  Calendar popup
  Numeric column that restricts user inputs to solely positive numbers
  Category drop selection menu
  Use context API
Upload standup documentation to GitHub

## Slide 11: Next Steps
Restart table development without any ChatGPT assistance
Learn how to use context api
Start using Tailwind CSS and Shadcn/ui documentation