## Slide 1: Sprint 7 – Backend Continued
Tue 8/19 – Mon 8/25

## Slide 2: Timeline
Chart: Rough Schedule
| Database Setup | Backend Setup | Intro to Flask | Frontend & Backend Integration | Feedback System | Notion API Integration | End-to-End Testing | Performance Testing | Presentation Readiness
Start Date | 45888 | 45888 | 45888 | 45901 | 45908 | 45908 | 45915 | 45915 | 45922
Duration | 7 | 7 | 7 | 5 | 5 | 5 | 5 | 5 | 5

## Slide 3: Agenda #1 – Wed 8/19
Discuss sprint 7
  8/19 Tue – 8/25 Mon
  Intro to Flask, Backend Setup, Database Setup
Review updated timeline
Discuss pros and cons of additional backlog items

## Slide 4: Previous Progress
Wrapped up sprint 6 and corresponding documentation
Updated timeline, now ending on October 4th?
Redefined backlog item subtasks to clarify what needs to be accomplished
Intro to Flask
  Sign up for 2 hour coursera course on flask (python framework)
  Work on course for 15 mins
Re-evaluate database design
  Answer: Does ER diagram reflect design in supabase?

## Slide 5: Problems & Blockers
  Planning Considerations
    Pros: sought after on resumes (keywords)
    Cons: project will take longer, scope increases, might not be detailed enough to justify being on resume
  Backlog items: 1. docker setup, 2. API design, 3. CI/CD implementation

## Slide 6: Pending Actions
Finishing up database setup

## Slide 7: Next Steps
Database
  Create functional dependency sketch
  Answer: Is schema in BCNF?
  Data Entry: enter most recent tasks
  Final prep to task records (add aid foreign key)
  Insert task records to supabase
Intro to Flask
  30 mins of course
  Create 5 questions of quiz