## Slide 1: Sprint 8: Gluing Everything Together
Monday 9/1 – Tuesday 9/16

## Slide 2: Timeline – Day 5, Sep 5

## Slide 3: Agenda
Estimated end date: Oct 13 (~ 1 month)
Completed: Database Setup, Backend Setup, Intro to Flask
Progress feels slow
Rest of this sprint:
  Finish Subsystem Integration (loosely connecting everything together)
  Merge everything together (Pull Request)
6 Backlog items remain
  1 is already being addressed (Subsystem Integration)
  2 Main Features left to implement
    Submitting Plan (sending data to productivity app Notion)
    Feedback System
  Last 3: testing, documenting, and making things presentable for employers

## Slide 4: Final Stretch Snapshot

## Slide 5: Previous Progress
Database is setup & with a more efficient design
Basic backend is setup
  Two api endpoints developed
    Checking flask’s status
    Retrieving data and then calculating the statistical metrics
Designed + passed two basic quizzes covering concepts learned for Flask (score must be 70% or greater)
Course corrected: Subsystem Integration
  Stopped scope creep, split new ideas into new backlog items
  Labeled new backlog items as ‘extras’ in Notion
  Redefined subtasks + Definition of Done
Completed two swimlane diagrams – helpful for designing subsystem interactions

## Slide 6: Database Schema Changes
Old – 2NF (Bad Design!)
New – BCNF (Good Design!)

## Slide 7: Swimlane: System Startup Process
https://whimsical.com/startup-swimlane-FXvXxEvpwPnJtbe8F2VApu

## Slide 8: Swimlane: Submission Process
https://whimsical.com/plan-swimlane-VAsPmCAeFXky6vxRU3CTbn

## Slide 9: Statistic Calculation Script Verification

## Slide 10: Problems & Blockers
Swimlane diagrams increased scope
  Added a bunch of error handling logic, made things more complicated
Will take an entire month longer to complete

## Slide 11: Pending Actions
Subsystem Integration

## Slide 12: Next Steps
Further flask API design
  Design endpoint schemas for checking the status of Notion and the DB (2 endpoints)
  Update documentation
  Implement endpoint schemas (Notion + DB)