## Slide 1: Sprint #3 – Data table setup
Monday June 2nd, 2025 -

## Slide 2: Agenda #1 (Monday June 2nd)
Discuss issues
  ChatGPT reliance
  Working on things outside of the timeline order due to laziness
  Impulsive/Unfocused work – starting adding new features
Show DataTable implementation using ChatGPT assistance
Solutions
  Redo table implementation without any chatgpt assistance
  Start using documentation for Tailwind CSS and Shadcn/UI

## Slide 3: Previous Progress – Rough Timeline
Chart: PlanGauge Rough Timeline
| Project Setup | Intro to Solo-scrum | UI/UX Foundation | Intro to React | Data Entry Table | Database Setup & Integration | Backend Setup | Stat Card System | Notion API Integration | Feedback System | Time Estimation Autofill
Start Date | 45787 | 45787 | 45787 | 45800 | 45809 | 45817 | 45820 | 45827 | 45829 | 45832 | 45838
Duration | 8 | 10 | 22 | 7 | 9 | 3 | 7 | 2 | 3 | 6 | 3
Sprint | 0 | 0 | 0 | 0 | 0

## Slide 4: Previous Progress – Sprint 3 w/ ChatGPT
Chart: Sprint 3 Timeline
| React Styles - Project | React Styles - Quiz | React Forms - Lesson | React Forms - Article | React Forms - Project | React Forms - Quiz | Second React Quiz | Third React Quiz | Calendar popup | Numeric column w restrictions | Category dropdown menu | Load categories from txt | Time sum | Additional page button | Cell clickability | Delete row | Write unit tests
Start_Date | 45806 | 45806 | 45807 | 45807 | 45807 | 45807 | 45808 | 45808 | 45809 | 45809 | 45809 | 45810 | 45810 | 45811 | 45812 | 45812 | 45813
Duration | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1
Start_Date | 45806 | 45806 | 45807 | 45807 | 45807 | 45807 | 45808 | 45808 | 45809 | 45809 | 45809 | 45810 | 45810 | 45811 | 45812 | 45812 | 45813
Duration | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1

## Slide 5: Previous Progress – No Assistance Timeline
Chart: Sprint 3 Timeline
| React Styles - Project | React Styles - Quiz | React Forms - Lesson | React Forms - Article | React Forms - Project | React Forms - Quiz | Second React Quiz | Third React Quiz | Calendar popup | Numeric column w restrictions | Category dropdown menu | Load categories from txt | Time sum | Additional page button | Cell clickability | Delete row | Write unit tests
Start_Date | 45806 | 45806 | 45807 | 45807 | 45807 | 45807 | 45808 | 45808 | 45809 | 45809 | 45809 | 45810 | 45810 | 45811 | 45812 | 45812 | 45813
Duration | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1
Start_Date | 45806 | 45806 | 45807 | 45807 | 45807 | 45807 | 45808 | 45808 | 45809 | 45809 | 45809 | 45810 | 45810 | 45811 | 45812 | 45812 | 45813
Duration | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1

## Slide 6: Previous Progress – Completed React Course

## Slide 7: Quiz Progress
Backlog items: Intro to UI/UX + Intro to Scrum complete
Quiz #1, 86%
Quiz #2 – 45% (19/40) ----> 78% (31/40)
Quiz #3 – 80% (24/30)

## Slide 8: Task Table w/ ChatGPT

## Slide 9: Problems & Blockers
Too much reliance on ChatGPT – not learning enough
Not implementing items in order of the timeline
Adding a bunch of new features impulsively
Put in the work to understand React better but I don’t have a super strong grasp on css and html principles
Theres a more advanced/flexible table component in shadcn’s library that I didn’t see previously

## Slide 10: Pending Actions
Implement Data Table again
  Calendar popup
  Numeric column that restricts user inputs to solely positive numbers
  Category drop selection menu
  Use context API
Upload standup documentation to GitHub

## Slide 11: Next Steps
Restart table development without any ChatGPT assistance
Learn how to use context api
Start using Tailwind CSS and Shadcn/ui documentation

## Slide 12: Agenda #2 (Sunday June 7th)
Discuss problems:
  Behind on documentation
  MVS is not up to date or specific enough
  Need to learn how to do unit testing and then write tests
  Code review
  Only completed two standups
Mostly finished the table component
Started looking into unit testing with React Testing Library and vitest

## Slide 13: Timeline
Chart: Sprint 3 Timeline
| React Styles - Project | React Styles - Quiz | React Forms - Lesson | React Forms - Article | React Forms - Project | React Forms - Quiz | Second React Quiz | Third React Quiz | Calendar popup | Numeric column w restrictions | Category dropdown menu | Load categories from txt | Time sum | Additional page button | Cell clickability | Delete row | Write unit tests
Start_Date | 45806 | 45806 | 45807 | 45807 | 45807 | 45807 | 45808 | 45808 | 45809 | 45809 | 45809 | 45810 | 45810 | 45811 | 45812 | 45812 | 45813
Duration | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1
Start_Date | 45806 | 45806 | 45807 | 45807 | 45807 | 45807 | 45808 | 45808 | 45809 | 45809 | 45809 | 45810 | 45810 | 45811 | 45812 | 45812 | 45813
Duration | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1

## Slide 14: Previous Progress
Finished data entry table draft
  Used context API
  Somewhat avoided using ChatGPT
Set up to start unit testing
Briefly refactorized code (broke code down into distinct components)

## Slide 15: Previous Progress

## Slide 16: Documentation Problems
Conversion (file.x --> file.md)
  sprint3_standup.pptx
  All files mentioned under here
Complete
  Sprint dashboard
    Sprint 2
    Sprint 3
    Sprint 4 (new)
  Backlog
    Intro to react
    Data Entry Table
  Sprint 3 retrospective
  Sprint 3 standups (combine)
  Add relevant documents to the sprint3 folder
Revise: MVS

## Slide 17: Problems and Blockers – poor mvs

## Slide 18: Problems and Blockers – poor documentation

## Slide 19: Pending Actions
Unit testing
Documentation
  Sprint 2 description page
  Sprint 3 description page
  Upload standups
  Upload retrospective
  Add any

## Slide 20: Next Steps
Lump left over tasks into separate backlog items
  (1) Documentation issues
  (2) Testing Introduction
Complete retrospective